PROPOSAL

Le Rondini Chianti

Website Rebuild & Branded SEO

Prepared for Brandon Yeoh

Prepared by William Lee

February 28, 2026

# Understanding

Le Rondini is a luxury villa in Chianti, Tuscany. Guests currently discover the property via VRBO and referrals, generating 2–3 enquiries per week. When interested guests search the villa name to verify legitimacy, multiple unrelated businesses called “Le Rondini” outrank the actual villa. This means potential guests either land on the wrong business or lose confidence and move on to a competing villa.

The core problem is twofold: the current website does not rank for its own brand name, and the current design does not convert visitors at the level a luxury property demands.

# Objectives

- Own branded search. Rank #1 on Google for “Le Rondini Chianti,” “Le Rondini villa,” “Le Rondini Tuscany,” and close variations. Eliminate confusion with other local businesses sharing the name.

- Increase enquiry conversion. Reduce friction between landing on the site and making contact. Guests comparing 5–10 villas will choose the one that makes it easiest and most compelling to reach out.

- Establish trust instantly. The website must signal “luxury, legitimate, bookable” within 30 seconds. The design itself becomes a trust signal, separating Le Rondini from listing-style competitors.

# Scope of Work

## A. Website Rebuild

Recommendation: Migrate off Squarespace to a custom-built static site (Next.js/HTML). This gives full control over page speed, metadata, schema markup, and SEO structure—areas where Squarespace imposes limitations that directly hurt your ranking potential.

### Pages

| Page | Description |
| --- | --- |
| Home | Hero imagery, property overview, location context, clear CTA. Visitor understands the property and its location within 30 seconds. |
| The Villa | Rooms, amenities, capacity, features. High-quality imagery with editorial layout. Justifies the premium rate through presentation. |
| The Experience | What guests can do: wine, dining, local culture, activities. Sells the lifestyle, not just the accommodation. |
| Gallery | Full-width image gallery. Clean, fast-loading. The visual proof that closes the deal. |
| Enquire | Minimal contact form: name, dates, message. WhatsApp integration. Tone: “Enquire about your stay” — not “Book now.” |

### Design Principles

- Mobile-first. Most villa searches happen on phones. Every element optimised for mobile.

- Minimalist & editorial. Boutique hotel aesthetic, not a holiday listing. Confident, clean, luxurious.

- Speed. Sub-2-second load times. No bloated Squarespace overhead.

- Sticky WhatsApp CTA. Visible within 5 seconds on every page. The easiest path from interest to contact.

- Conversion-focused. Every design decision serves one question: does this make the guest more likely to enquire?

## B. Branded SEO

This is a technical SEO problem, not a content marketing one. The goal is singular: rank #1 for Le Rondini’s own name.

- Full site audit. Identify every technical issue hurting discoverability.

- Metadata & page titles. Corrected and optimised for branded search terms.

- Vacation rental schema markup. Structured data so Google understands exactly what Le Rondini is.

- Indexing & site structure. Clean architecture, proper sitemap, canonical URLs.

- Google Business Profile. Aligned with website data for maximum local search authority.

- Backlink strategy. PR releases and organic outreach to quality article sites for white-hat link building.

- Content system. Targeting long-tail branded keywords to dominate search results for every variation of the name.

# Timeline

Total delivery: 14 days from kick-off.

| Phase | Deliverable | Duration |
| --- | --- | --- |
| Phase 1 | SEO Audit & Site Architecture | Days 1–2 |
| Phase 2 | Design & Development | Days 3–8 |
| Phase 3 | SEO Implementation & Schema | Days 9–11 |
| Phase 4 | Testing, Review & Launch | Days 12–14 |

# What You Get

- Custom-built, blazing-fast website (5 pages) with luxury editorial design

- Mobile-first responsive design optimised for conversion

- Sticky WhatsApp CTA + minimal enquiry form integration

- Full branded SEO audit and implementation

- Vacation rental schema markup for rich search results

- Google Business Profile optimisation

- Backlink strategy with PR releases and organic outreach

- Long-tail keyword content system

- Full site handover with documentation

- 14-day delivery from kick-off

# Out of Scope

As outlined in the brief, the following are excluded from this engagement:

- Social media management

- Paid advertising campaigns

- Ongoing retainer or maintenance

- Blog or content strategy beyond what is essential for branded SEO

# Success Metrics

- #1 on Google for “Le Rondini Chianti” and all branded variations

- Increased enquiries from branded search visitors

- Faster time-to-contact — reduced friction from landing to enquiry

- Clear differentiation from other “Le Rondini” businesses in search results

# Next Steps

- Confirm scope and align on any questions

- Agree on budget and payment terms

- Receive assets (high-res photography, brand materials, copy)

- Kick off and begin Phase 1

Ready to move fast. Let’s get Le Rondini to #1.

William Lee  |  Full-Stack Developer & SEO Specialist

Portfolio: Zkira.xyz  •  priv.ing  •  robox.to  •  invsbl.to